## Slide 1
THE PROPOSAL
FreshBox: Predicting and
Preventing Subscriber
Churn
A predictive churn model to help FreshBox identify at-risk subscribers,
understand why they leave and take targeted action to retain them.
April 2026

## Slide 2
Problem Statement
FreshBox is a UK meal kit subscription company with ~80,000 subscribers. Rapid growth through discounted acquisition has driven volume, but retention is undermining unit economics.
80k
Active subscribers
65-70%
Churn within 6 months
£80-120K
Revenue protection opportunity
Key Questions
Which customers are most likely to churn?
What are the primary drivers of churn by plan type and channel?
Which at-risk customers are worth retaining (positive ROI)?
What specific actions should be triggered for each churn driver?
Success Criteria
Model correctly identifies at-risk customers 75%+ of the time
Weekly scored customer lists integrated into CRM
Intervention playbook adopted by retention team
Measurable churn reduction in high-risk cohort vs. control group
FreshBox – Churn Prediction | 1
Notes: PROBLEM STATEMENT - SPEAKER NOTES Business Context (30 seconds): FreshBox has ~80,000 active subscribers across three plan tiers (Classic, Family, Veggie). Growth has been driven by aggressive discounted acquisition, but churn of 65-70% within six months is undermining unit economics. Currently running blanket retention campaigns with no ability to distinguish recoverable from unrecoverable churn. Data Inputs Required: - Customer master data: sign-up date, acquisition channel, initial discount tier, demographics - Subscription data: plan type, meals per week, price tier, invoice history - Behavioural data: skip/pause frequency, recipe ratings, menu customisation, support tickets, delivery complaints - Financial data: average order value, discount dependency, total lifetime revenue - Churn labels: cancellation date and reason (where captured) Delivery tip: Structure as 30s business context, 60s key questions, 45s data inputs, 45s success criteria.

## Slide 3
Commercial Impact
Quantified impact of reducing 6-month churn from the current rate of 67.5%
Avg. Order Value
£50 per customer
Contribution Margin
35% per customer
Additional Retention
8 weeks (conservative)
Churn Rate | Improvement | Additional Customers | Incremental Revenue | Contribution Profit
65.0% | 2.5pp | 2,000 | £0.8m | £0.3m
62.5% | 5.0pp | 4,000 | £1.6m | £0.6m
60.0% | 7.5pp | 6,000 | £2.4m | £0.8m
57.5% | 10.0pp | 8,000 | £3.2m | £1.1m
£320k incremental revenue and £112k incremental margin per 1 ppt churn reduction
FreshBox – Churn Prediction | 2
Notes: COMMERCIAL IMPACT - SPEAKER NOTES Unit metric to memorise: £320k per 1pp churn improvement. If challenged on the 8-week assumption: "This is the conservative floor. If even a portion of these customers convert to the loyal segment that stays 2+ years, the actual value is multiples of this." If challenged on margin: "Revenue figures are gross. At 35% contribution margin the impact is roughly a third. We'd validate the exact margin with your finance team in the Map phase." Benchmark context: HelloFresh 6-month churn ~83-85%, Gousto ~70-75%, Riverford ~20%+ 12-month retention. A 5-10pp improvement is realistic, not aspirational.

## Slide 4
Solution Overview
Map
Understand how FreshBox uses information to make retention decisions
▶
Identify
Validate churn prediction as the right focus and confirm data readiness
▶
Build
Build prototype model, identify churn drivers and create intervention playbook
▶
Deploy
Integrate into systems, train the team, establish measurement framework
Modelling Approach
Heuristic baseline to set the performance bar (flags customers with low ratings, declining order frequency or delivery complaints)
Logistic regression for interpretability (each prediction can be explained by specific customer behaviours)
XGBoost for catching at-risk customers (captures complex patterns across multiple signals simultaneously)
Output: weekly churn risk score per customer (0-100%)
Analytical Techniques
Cohort analysis by acquisition channel and plan type
Feature engineering: order frequency trends, recipe satisfaction scores, discount dependency
A/B testing framework for intervention effectiveness
SHAP values for individual-level churn explanations
FreshBox – Churn Prediction | 3
Notes: SOLUTION OVERVIEW - SPEAKER NOTES Map-Identify-Build-Deploy philosophy: Being strategic about what you build matters more than the ability to build it. Technical detail for Q&A: - Why both logistic regression AND XGBoost? Interpretability vs. accuracy trade-off. - Why time-based split? Prevents data leakage from temporal patterns. - What are SHAP values? They show which factors pushed each customer's score up or down.

## Slide 5
Delivery Plan
PHASE 1: PROTOTYPE & PILOT
Data Exploration
Week 1
Data sources mapped,
feature set signed off
Model Build
Weeks 2-3
Working prototype
demonstrated and validated
Retention Pilot
Weeks 4-6
Protected revenue measured,
retention playbook validated
PHASE 2: SCALE & EMBED
CRM Integration
Weeks 7-10
Scoring pipeline live, retention team self-sufficient, monitoring and retraining schedule established
Delivery Principles
Data Exploration: Focus on data readiness and churn definitions. Understanding how FreshBox measures churn ensures the model solves the right problem.
Bespoke model: Built specifically for FreshBox's data, customer lifecycle and retention workflow. Every feature maps to a business question the retention team can act on.
Pilot before scale: Three weeks of live retention activity validates the model with real customers before committing to full CRM integration.
AI-powered delivery: Traditional analytics engagements staff 4-6 people and spend 20% of their time coordinating. We staff two and spend that 20% on delivery instead.
Notes: DELIVERY PLAN - SPEAKER NOTES Key framing: Phase 1 proves the model works with real customers. Phase 2 embeds it permanently. The CFO gets a go/no-go decision point between phases. Retention Pilot (Weeks 4-6) is half the engagement. This signals that proving commercial value matters more than building the model. Phase 2 (CRM Integration) is conditional on Phase 1 results. If save rates don't hit targets, you iterate on the model rather than scaling something that doesn't work. Sprint rhythm: Planning Monday, working sessions Tue-Thu, demo Friday. Key Risks (back pocket for Q&A): 1. Data access delays (Medium) - engage FD in Week 0 2. Churn reason data incomplete (High) - use behavioural proxies 3. Low model performance (Low) - reframe as segmentation tool 4. Low adoption (Medium) - Ops Lead involved from Week 1

## Slide 6
Roles & Responsibilities
Client Side
CFO
Executive sponsor. Owns the business case, signs off on success criteria and budget. Attends weekly steering.
Finance Director
Day-to-day point of contact. Validates financial assumptions, LTV calculations and commercial impact. Attends sprint reviews.
Operations Lead
Provides context on delivery logistics and operational constraints. Validates that retention interventions are feasible.
Delivery Side
Engagement Manager
Client relationship, scope governance, stakeholder communication. Doubles as Product Owner: decides what gets built and in what order.
Data Scientist
Model build: data exploration, feature engineering, training, validation and deployment. Uses AI agents for pipeline code and documentation.
Governance
Steering Committee
Fortnightly, 30 min
CFO, FD + Engagement Manager
Progress Review
Weekly, 60 min
Finance Director + delivery team
Working Sessions
Ad hoc, as needed
FD / Ops Lead + technical team
Notes: ROLES & RESPONSIBILITIES - SPEAKER NOTES Key message: Governance is lightweight but structured. Finance Director is the make-or-break relationship day-to-day. Weekly steering with CFO ensures senior buy-in stays active throughout.

## Slide 7
Thank You
Ready to discuss next steps
Notes: CLOSING - SPEAKER NOTES Questions to ask: 1. How does QuantSpark handle handoff from prototype to production? 2. What does a successful first 90 days look like? 3. How do you balance strategic consulting with pressure to build quickly? 4. What's the typical split between Labs Discovery and Full Build? 5. How do you measure engagement success beyond technical deliverables?